**Team: Waterfall Date: 03/29/2017**

**Start time: 5h 20 End time: 5h 35**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Ocean  Present from start to end of meeting? YES  Is Scrum Master?  YES | Finish Product backlog and sprint backlog column (similar to GitHub project) in which items are movable | Corporate with the data from backend | Front end is faster than the back end |
| Andrew  Present from start to end of meeting? YES  Is Scrum Master?  NO | Finished the backend for moving and adding to sprint column. | Want to look into implementing front end that Ocean created to make project menu look nicer and more user friendly. | Had some formatting issue with the mobile version. |
| Scott  Present from start to end of meeting? YES  Is Scrum Master?  NO | Testing on Mobile and desktop. Found an error that only exists on mobile. | Remove restrictions on our web host  PHPUnit testing | Web host is blocked on school computers now |
| Robert  Present from start to end of meeting? YES  Is Scrum Master?  NO | Testing on desktop and fixing scrum board on github | Continue fixing scrum board. PHPUnit testing. | Same as Scott’s problem |